## Slide 1
Risk Management
CRM System Implementation
by aya chkioua

## Slide 2
Introduction
1
Project Overview
The CRM System Implementation project is a strategic initiative by TechSolutions Inc. to enhance customer relations.
2
Risk Management
Emphasize the importance of proactive risk management for successful project outcomes.

## Slide 3
Importance of Risk Management
1
Significance
Discuss the impact of unforeseen events on project timelines and deliverables.
2
Proactive Management
Emphasize that risk management ensures the project stays on track and within budget.

## Slide 4
Identification of Potential Risks
1
Risk Identification
Technical Challenges: Potential issues with CRM software integration.
Resource Constraints: Limited availability of skilled personnel.
Data Migration Issues: Challenges in migrating existing data to the new system.

## Slide 5
Categorization of Risks
Technical Risks
Software integration, system compatibility.
Human Resources Risks
Staff availability, skills gaps.
Operational Risks
Data migration, system downtime.

## Slide 6
Strategies for Risk Mitigation
1
Technical Risks
Regular testing and prototyping.
2
Human Resources Risks
Cross-training, contingency plans for key personnel.
3
Operational Risks
Thorough data analysis, staged migration.

## Slide 7
Risk Impact on Project Outcomes
Technical Risks
Potential delays in software integration.
Human Resources Risks
Increased workload on available staff.
Operational Risks
Temporary disruption in data accessibility.

## Slide 8
Risk Response Planning
Mitigation Plans
Reducing the likelihood or impact of identified risks.
Contingency Plans
Preparing for potential risk scenarios.

## Slide 9
Monitoring and Control
Continuous Monitoring
Establish a regular risk monitoring process.
Feedback Loops
Implement feedback loops to assess the effectiveness of risk mitigation strategies.

## Slide 10
Lessons Learned and Continuous Improvement
Reflection :
Discuss lessons learned from risk management activities.
Outline strategies for continuous improvement in identifying, assessing, and mitigating risks.